Excerpts from MIL-HDBK-61 Concerning CM/DM Benefits/Risks

Benefits

- The appropriate level of resources and the right information to efficiently and effectively conduct CM - Efficient management of information - Access to correct, current data for all with a need to know - Effective information-sharing and coordination among various IPTs and between Government and Contractor - Assure that all functional groups or integrated product teams are working to an always current common reference from a single information source - Items are identified and marked appropriately - Known structure (hierarchy) of system/CI to which configuration documentation and other information is related - Performance, interface and other attributes are clearly documented - Identification of product and documentation are modified as significant changes are incorporate - Release of configuration documents is controlled and reliable and dependable configuration baselines are established and maintained - Current baselines enable supportability - Consistency between product & documentation - Configuration documentation, user, and maintenance information correlate to product versions. Users and maintenance personnel can locate correct information - Efficient change processing & orderly communication of change information - Common basis for change decisions - Change decisions based on knowledge of change impact - Changes limited to those necessary or beneficial - Evaluation of cost, savings and tradeoffs facilitated - Configuration control preserved at system interfaces - Deviations are documented and limited. - Correct, timely information for decision-making on changes, deployment of assets, applicable replacements, performing updates/upgrades - Verified configuration and documentation consistent with operational and support requirements - Re-identification occurs as significant changes are incorporated

Risks, if not done

- Inadequate or excessive resources; inadequate resources to accomplish essential tasks late in program - Incompatible Government and Contractor CM Systems - Lack of an audit trail of decisions - Incorrect revisions used - IPTs not working to a common reference - Inability to perform effectively for lack of timely information - Inconsistent, unreliable, analyses, reports, conclusions - Redundant document storage and retrieval - Decisions based on obsolete data - Loss of configuration control - Poor supportability - Excessive configuration documentation ordered that is not necessary for program management or sustainment - Poor correlation between requirements documents and test results - Inaccurate, incomplete interface data - Inability to assess requirements iterations on interfaces - Incomplete documentation - Inconsistency between product and documentation - Inability to validate performance and interface attributes - Inadequate basis for defining changes and corrective actions - Configuration control authorities not established or defined inappropriately - Uncertain configuration control decisions - Inability to provide efficient product support after production and deployment - Changes approved without knowledge of significant impacts - Lack of confidence in cost, schedule estimates - No assurance of product to document consistency - Uncertainty at system interfaces - Inconsistent basis for supportability - No control of deviations - Ineffective program management - Lack of confidence in both Government and contractor process - Essentially, technical anarchy - Costly searches for information and status - Improper decisions made based on obsolete data - Inadequate status accounting resulting in improper decisions about change effectivity, retrofit requirements, deployment of items requiring support assets that are not in place; all of which contribute to avoidable cost. - Unnecessary and avoidable support costs - Inaccurate technical manuals - Replacement parts that do not fit - Loss of confidence in supplier - Poor supportability at a time of aging assets - Inadequate or incorrect product identification and marking resulting in incorrect replacement parts - Inability to distinguish between product versions resulting in deployment of assets requiring excessive support capability and assets without the functional capability needed for assigned missions - Inadequate basis for defining changes and corrective actions - Uncertain, wasteful and costly configuration control decisions resulting in changes that are not necessary or offer no benefit - Chaotic, ad-hoc change management - Inaccurate technical manuals