CMPS 282

SOFTWARE ENGINEERING

PRELIMINARY DOCUMENT

LEBANESE SYSTEM VEHICLE

INSPECTION AND REGISTRATION

Team: ALIAS

Members:  Yasmine Ghazzaoui

Emile Saad

Elsa Dagher

Elie Bassil

Preliminary Problem Analysis & Project Plan

Contents

PAGES

- PRELIMINARY PROBLEM ANALYSIS

- Detailed Problem Statement ………………………….       1 / 2

- Project Description ……………………………………        2

- Findings to Date ………………………………………  5 / 6 / 7

- PROJECT PLAN

- Schedule of future work ………………………………        8

- Partition of Labor …………………………………….. 9 /10/11

- Dissection of roles ……………………………………        11

- Sources and Bibliography …………………………….       12

1. PRELIMINARY PROBLEM ANALYSIS

The Lebanese authorities has already installed a new “mecanique car project” that ensures the safety of transport system in the Lebanese infrastructure.

A complex system has been designed for car inspection, depending on the car plate number and other important considerations. The new services and rules have been already done in practice since year 2004.

Although a web application facilitating these operations is in study, it is not yet ready and still needs some time to be accomplished.

  - Detailed Problem Statement

In summary, the following describes the problem: A web application that registers a purchased car and involves two parties:

- First, the driver who is provided services such as the period of inspection for the specific car and whether the car has passed or not. Penalties are also updated in case the limit date for paying the tax is bypassed. Paying will be supported by prepaid card over the Internet.

- Second, the administrators and working staff who are supposed to actually keep the system updated in order to convey the maximum precision and orientation for any driver.

Although the initial statement seemed straightforward, a deep look at the system reveals a lot of level of complexity and also discloses the use of a probable multifaceted relational database, especially related to interrelated primary keys such as the registration number, the chassis number and the engine number. All difficulty impression seems to be caused by the high dynamicity of the application. Update of the information is quite complex, knowing that many elements come into test altogether (for instance, some cars do not really need to be examined until a certain amount of time after the purchase).

Mainly, the things we understand better now are the underlying elements in the Lebanese transport system database that indicates the amount of confusing relations between multiple components. The basic complexities noted are the following:

- What determines the range of dates and the sorting of the cars for inspection? What is the allowed time limit for presenting the car to the examination?

- What are the steps needed to be carried out for registration of cars and what is the indicator that the process is actually accomplished? (NB: Car plate number)

- What are the differences between registration of used and newly bought cars?

- How does the model year affect the inspection schedule and application? Does it?

- How does the registration date affect the inspection date? Does it?

- What determines the code used in the number plates? (i.e. J,B … )

- Are there any conditions for the payment of mecanique even when the test is passed?

- What are the consequences of not passing the test during the limit range?

- What if the car is still newly purchased and unused previously? Does it actually pass the examination although it is still not damaged at all?

- Are there any components that influence the price of the mecanique?

- Where do vehicle types stand in this project?

- What are the prices and where do they result from?

  - Project Description

The objectives of the project are already clear: Providing a facility that simplifies the task for registering and inspecting cars so that the system becomes computerized. This would result in a web application that:

- Stores newly bought cars

- updates information in case a used car is bought (in that case, modify the owners)

- provides registration numbers or car numbers for newly bought cars

- supplies drivers with information about inspection dates

- returns the response of the inspection

- provides another date in case the exam is failed after the limit

- Indicates all prices (penalties included).

- Mimic the operation of transfer of money in order to get the task done.

With the help of professor Karam and other knowledgeable people in the matter, we will imitate client-developer relations. Meetings have been already appointed and attended to, and requirements are still flowing in to give more detailed descriptions.

As said previously, a huge project is under consideration in the Lebanese government for computerizing all of these issues so they do not need any external push. Our efforts will try to mimic the entire operation.

  - Findings

The following discusses the information gathered so far.

- First, we addressed the registration step. Some ideas are not yet explored, such as the exact price of the registration. This mostly depends on the original manufacturing company and the model.

 In case the car is new or unused and one wants to register it, a custom paper is 	issued containing the chassis number and the engine number. The chassis number 	is specific and remains unaltered for a certain car; no two cars have equal chassis 	numbers.

The engine number however can alternate whenever the motor is changed or

replaced. The way this is actually done is by first having a license for buying

the particular car.

The two sheets are then compared or crossed for security, and the registration

number is then provided. This registration number is nothing but the

normal car plate number.

 However, for a used car, the registration is much simpler. The registration 	number, engine number and chassis number normally remain the same, what 	changes is just the name of the owner.

In summary, the car registration form contains the following information: The name, the address, the phone number, the city, the engine number, the chassis number, the passport number and an insurance certificate. The information is then crossed in the database to check for validity with the custom form.

Finally, the registration number is issued.

This step finishes here and the car license can be easily processed by gathering all the information about drivers and identifying numbers discussed above.

- Second, we address the inspection and the legal obtaining of the mecanique. After the car being actually registered, the annual mecanique has to be paid in order to ensure the safety of the transport system and of the citizen.

The price to enroll in the general inspection is 19,800 L.L. According to the vehicle type, the registration number, the registration date and the model year, ranges of dates are fixed for inspection.

Usually the total number of cars is divided among the 12 months of the year, with a date limit of 1 month to actually pass a test.

- If the test is passed, then the next step discussed below can be processed.

- However, in case it is not, then the driver needs to fix the car (or the damaged component) and then return to inspection within the fixed month. Bypassing this month to achieve everything has many consequences: a new date is set for examination and a penalty added to the normal sum (19,800) is due.

The basic things that come into test are:

- The engine

- The breaks

- The wheels

- The counter-shock components

- The security belt

- The exhaust factors

- The color of the car (matches with the initial description)

- The hand-break

- The state of the chassis and others…

Assuming that the car has passed, the next steps follow:

  - Insurance is mandatory. It is compulsory before actually being able to pay for the mecanique in Lebanon.

  - Once the insurance is paid (almost 65,000 L.L.), the mecanique can be finally paid. As to how prices are attributed, the number of horses plus other specifications might play an important role. As the number of horses in a car increases, the price increases. The table represented in the following page shows the distribution of horses into categories, each being matched with a certain amount for the price of the mecanique. Unfortunately, we do not know yet how the distribution of horses exactly determines the prices. To follow…

Distribution of horses in the way the affect prices:

- 1    10

- 11  20

- 21  30

- 31  40

- 41  50

- 51 & above

Finally, the following describes the general layout:

passed

Registration

Mecanique

Insurance

Inspection

Not passed

In summary the issues that are not yet addressed follow:

- The prices for registration: according to what precisely and how?

- The exact prices for the insurance?

- The use and availability of prepaid card?

- The exact prices for the mecanique payment according to horses and other?

- The way the cars are really stored for inspection in date and time: how many cars at most can pass per day?

- The penalties due to not presenting the car on time?

- In case the date limit is bypassed, when is the next appointment? Is it a date limit or just one day?

A little note: A small idea of the interface could be now modeled. For registration, it is just a form that is filled and sent (and/or) printed. For inspection dates, information such as the model, the model year, the number of horses, the vehicle type and the plate number are entered and the submission directs the user to the page where the result would be displayed. A notice is sent in order for people to go to the examination, and a notice is also sent as a result of inspection. More on this in later documents…

2. Project plan

2.1. Tasks Schedule

The following are the tasks that we plan to achieve during the semester:

- Complete the requirements analysis process. Weeks 3-4

- Complete the Software Requirements Specification (SRS) process. Weeks 5-6

- Complete the design process and start the user interface. Weeks 7-10

- Produce the database schema and design it to support the system. Weeks 7-10

- Create a prototype for the web interface to the system. Weeks 11-12

- Design partial usability tests required on web interface. Weeks 12-13

- Run usability tests on the web interface. Weeks 12-13

- Implement the database schema in full. Weeks 13-14

- Run a series of additional tests. Weeks 14-15

- Complete the web-based interface. Weeks 15-16

- Testing the whole system. Week 16

2.2. Roles Description:

| Role: | ### Project Manager |
| --- | --- |
|  | -Point of contact for the client |
|  | -Organization and execution of the project |
| Strengths: | C, C++, Java, SQL , OpenGL, Communication skills |
| Role: | Orchestrates the technical and non-technical work of the project, including organizational and contact purposes, development, quality assurance, and documentation - Manages project schedule and status reporting - Coordinates activities - Leads design and implementation efforts - Interfaces with the customer |
| Name | Elie Bassil |

| Role: | ### Analyst Develops aspects of the design as specified by the User Requirements document. |
| --- | --- |
| Strengths: | Java, C, C++, good conceptual knowledge of analysis |
| Name | Elsa Dagher and Emile Saad |

| Role: | ### GUI designers Designing graphical user interface. |
| --- | --- |
| Strengths: | Java GUI, OpenGL and other graphical knowledge |
| Role: | - Develop the GUI design in HTML - Implements the user interface |
| Names | Emile Saad, Elie Bassil and Yasmine Ghazzaoui(partially) |

| Role: | ### Database developers Classify information in a database schema and facilitates queries on this model. |
| --- | --- |
| Strengths: | Courses in database systems (mainly 277 and 288(Elsa Dagher)) |
| Role: | - Design of the relational model used - Specification of all relationships among entities - Types of queries |
| Name | All but mainly: Yasmine Ghazzaoui and Elsa Dagher |

| Role: | ### Coders Practical issues of programming. Represents underlying execution activities. |
| --- | --- |
| Strength | Java, C, C++, prolog, Scheme (+ ActiveX and directX). |
| Name | All. Depending on time schedule and other tasks or roles. More on this in later documents... |

| Role: | ### Documentation manager Responsible for generating project documentation, including help files, user guides, system documentation, and other written documents |
| --- | --- |
| Strength | Capability of overcoming sleeping needs , strict in fully accomplishing tasks |
| Definition | - Participates in defining user requirements - Creates help files and documentation needed for users to be able to use the system effectively and efficiently - Assists in the development of design documents, including workflow, dataflow, component, and sequence diagrams - Defines the layout of documentations. |
| Names | Yasmine Ghazzaoui and Elie Bassil. |

| ##### Role | ### Tester |
| --- | --- |
| Definition | - Develops testing strategy, plans, and scripts |
|  | - Designs, codes, and runs unit tests and integration tests. |
|  | - Analyzes test results to determine the status of the software product |
|  | - Manages the issue tracking and change control processes |
| Strengths | High endurance and patience to run several tests |
| Names | Elsa Dagher and Emile Saad |

2.3. Division of Labor

The following represents a “tentative” division of labor. It is still subject to change when the work is actually put in practice.

|  | Task 1: Requirements Analysis | Task 2: Design Documentation | Task 3: Prototype | Task 4: GUI implementation | Task 5: Database (inspection) | Task 6: Database (Registration) | Task 7: Database (Mecanique) | Task 8: Testing |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Elsa Dagher |  |  |  |  |  |  |  |  |
| Emile Saad |  |  |  |  |  |  |  |  |
| Yasmine Ghazzaoui |  |  |  |  |  |  |  |  |
| Elie Bassil |  |  |  |  |  |  |  |  |

The division of labor will be as follows (concerning each part of the database):

- From the driver’s point of view

- From the working staff’s point of view

3. Sources and Biography

3.1. Required Hardware and Software resources

| ##### Project Task | ### Resource Tool |
| --- | --- |
| Development | HTML |
|  | SQL |
|  | VB.NET |
|  | C# |
| Configuration Management | Web Server-Apache |
|  | SQL Server |
| Technical Reference | E-books |
|  | Programming language-manuals* and online documentation |
|  | Websites ** |

3.2. Books *(manuals)

- Carey Patrick, Kemper Mary, New perspectives on creating web pages with HTML and XML. Australia : Thomson, c2003

- Duthie G. Andrew,  Microsoft ASP.NET programming with Microsoft Visual C# .NET  . Redmond WA : Microsoft Press 2003

- Carsten ,Thomsen, Database programming with Visual Basic .NET Berkeley : Apress, c2003, 2nd ed.

3.3. E-Book:

Jeff Webb, Developing Web applications with Microsoft Visual BASIC .NET and 	Microsoft Visual C# .NET: with Microsoft Corporation. - 2nd ed. Redmond WA : 	Microsoft Press, c2003

3.3. Websites **

1. http://www.mecanique.com.lb/

2. http://www.informs.gov.lb/

3. http://dbw.hct.ac.ae/staff/carregistration.htm

4. http://www.wsoa.us/Driver_registration.html

5. http://www.importedcarsindia.com/registercar.asp

6. http://website.lineone.net/~carshare/reg.html

7. http://www.sovren.org/competition/forms/Car Registration Form.PDF

8. http://www.formulatr.com/forms/FTR Registration Form 2004.pdf

9. http://www.varac.ca/PDFs/Group70RegForm.PDF