## Slide 1: Project Management in Practice
Prepared by
Scott M. Shafer
Wake Forest University
Mantel, Meredith, Shafer, and Sutton
John Wiley and Sons, Inc.

## Slide 2: Chapter 1
The World of Project Management

## Slide 3: WHAT IS A PROJECT?

## Slide 4: Why the emphasis on project management?
Many tasks do not fit neatly into business-as-usual.
Need to assign responsibility and authority for achievement of organizational goals.

## Slide 5: Characteristics of Projects
Unique
Specific Deliverable
Specific Due Date

## Slide 6: Other Common Characteristics of Projects
Multidisciplinary
Complex
Conflict
Part of Programs

## Slide 7: PMI Definition
“A temporary endeavor undertaken to create a unique product or service”
Source: A Guide to the Project Management Body of Knowledge, Project Management Institute Standards Committee, p. 167, 1996

## Slide 8: PROJECT MANAGEMENT VS. GENERAL MANAGEMENT

## Slide 9: Skill Requirements for Effective Project Management
Conflict Resolution
Creativity and Flexibility
Ability to Adjust to Change
Good Planning
Negotiation
  win-win versus win-lose

## Slide 10: WHAT IS MANAGED? THE THREE GOALS OF A PROJECT

## Slide 11: Figure 1-1: Performance, Cost, and Time Project Targets

## Slide 12: THE LIFE CYCLES OF PROJECTS

## Slide 13: Figure 1-2 The Project Life Cycle

## Slide 14: Figure 1-3 An Alternate Project Life Cycle

## Slide 15: SELECTING PROJECTS

## Slide 16: Nonnumeric Selection Methods
The Sacred Cow
The Operating/Competitive Necessity
Comparative Benefits

## Slide 17: Figure 1-4 The Q-Sort Method

## Slide 18: Numeric Selection Methods
Financial Assessment Methods
  payback period
  discounted cash flow
Scoring Methods
  unweighted 0-1 factor method
  weighted factor scoring method

## Slide 19: Payback Period

## Slide 20: Discounted Cash Flow
where
I0 = the initial investment
Ft = the net cash flow in period t
k = the required rate of return or hurdle rate

## Slide 21: The Weighted Scoring Model
where
Si = the total score of the ith project
sij = the score of the ith project on the jth criterion
wj = the weight or importance of the jth criterion

## Slide 22: THE AGGREGATE PROJECT PLAN

## Slide 23: Figure 1-6 The Aggregate Project Plan

## Slide 24: Figure 1-7 An Example Aggregate Project Plan

## Slide 25: Copyright
Copyright John Wiley & Sons, Inc. All rights reserved. Reproduction or translation of this work beyond that named in Section 117 of the United States Copyright Act without the express written consent of the copyright owner is unlawful. Requests for further information should be addressed to the Permissions Department, John Wiley & Sons, Inc. Adopters of the textbook are granted permission to make back-up copies for their own use only, to make copies for distribution to students of the course the textbook is used in, and to modify this material to best suit their instructional needs. Under no circumstances can copies be made for resale. The Publisher assumes no responsibility for errors, omissions, or damages, caused by the use of these programs or from the use of the information contained herein.