## Slide 1: Project Management in Practice
Prepared by
Scott M. Shafer
Wake Forest University
Mantel, Meredith, Shafer, and Sutton
John Wiley and Sons, Inc.

## Slide 2: Chapter 4
Budgeting the Project

## Slide 3: Introduction
Budgets are plans for allocating organizational resources to project activities.
  forecasting required resources, quantities needed, when needed, and costs
Budgets help tie project to overall organizational objectives.
Budgets can be used as tool by upper management to monitor and guide projects.

## Slide 4: METHODS OF BUDGETING

## Slide 5: Top-Down Budgeting
Based on collective judgements and experiences of top and middle managers.
Overall project cost estimated by estimating costs of major tasks
Advantages
  accuracy of estimating overall budget
  errors in funding small tasks need not be individually identified

## Slide 6: Bottom-Up Budgeting
WBS or action plan identifies elemental tasks
Those responsible for executing these tasks estimate resource requirements
Advantage
  more accurate in the detailed tasks
Disadvantage
  risk of overlooking tasks

## Slide 7: COST ESTIMATING

## Slide 8: Work Element Costing
Determine resource requirements and then costs for each task
  fixed costs (e.g., materials)
  labor time
  labor rate
  equipment time
  equipment rate
  overhead
  GS&A

## Slide 9: The Impact of Budget Cuts
Figure 4-1 Two project life cycles

## Slide 10: Activity Versus Program Budgeting
Activity oriented budgets are based on historical data accumulated through an activity-based accounting system.
  expenses assigned to basic budget lines
With program budgets, each project has its own budget.
  expenses by task and time period are shown

## Slide 11: IMPROVING COST ESTIMATES

## Slide 12: Learning Curves
where
Tn = the time required to complete the nth unit
T1 = the time required to complete the first unit
r = log(learning rate)/log(2)

## Slide 13: Tracking Signals
Used to determine if there is a systematic bias in cost or other estimates

## Slide 14: Other Factors
Changes in Resource Prices
  increase all estimates by same percentage
  estimate rate of price change individually for inputs that have significant impact on costs
Waste and Spoilage
Team Member Turnover
“Mythical Man-Month”
Organization Climate

## Slide 15: BUDGET UNCERTAINTY AND RISK MANAGEMENT

## Slide 16: Figure 4-4 Estimate of Project Cost: Estimate Made at Project Start

## Slide 17: Three Basic Causes for Change in Projects
Errors made by cost estimator about how to achieve tasks.
New knowledge about the nature of the performance goal or setting.
A mandate.

## Slide 18: Risk Management
Risk Identification
  study of all sources of risk in the project
  scenario analysis
  acquire probability data for risks identified
Risk Analysis
  develop risk profiles
  game theory
  expected value
  decision tables
Response to Risk
  which risks to prepare for

## Slide 19: Figure 4-6 Probability Distribution for Three Alternatives

## Slide 20: Copyright
Copyright John Wiley & Sons, Inc. All rights reserved. Reproduction or translation of this work beyond that named in Section 117 of the United States Copyright Act without the express written consent of the copyright owner is unlawful. Requests for further information should be addressed to the Permissions Department, John Wiley & Sons, Inc. Adopters of the textbook are granted permission to make back-up copies for their own use only, to make copies for distribution to students of the course the textbook is used in, and to modify this material to best suit their instructional needs. Under no circumstances can copies be made for resale. The Publisher assumes no responsibility for errors, omissions, or damages, caused by the use of these programs or from the use of the information contained herein.