## Slide 1: Project Management in Practice
Prepared by
Scott M. Shafer
Wake Forest University
Mantel, Meredith, Shafer, and Sutton
John Wiley and Sons, Inc.

## Slide 2: Chapter 8
Evaluating and Terminating the Project

## Slide 3: EVALUATION

## Slide 4: Background
A project evaluation appraises the progress and performance relative to the project’s initial or revised plan.
Also appraises project against goals and objectives set for it during selection process.
Projects should be evaluated at a number of crucial points.
Purpose is to improve process of carrying out project.

## Slide 5: Evaluation Criteria
Original criteria for selecting and funding project
Success to date
Business/Direct Success
Future Potential
Contribution to Organization’s Goals
Contribution to Team Member Objectives

## Slide 6: Measurement
Measuring performance against planned budgets and schedules straightforward
Earned value analysis more complicated

## Slide 7: PROJECT AUDITING

## Slide 8: The Audit Process
Timing depends on purpose
Three Levels
  general audit
  detailed audit
  technical audit

## Slide 9: Steps in Project Audit
Familiarize audit team with requirements of project
Audit project on-site
Write up audit report
Distribute report

## Slide 10: Behavior Aspects
Audit team must have free access to anyone with knowledge of the project
Project team members rarely trust auditors
Audit team must understand politics of project team
Information must be confirmed
Project team should be made award of in-process audit
No judgmental comments

## Slide 11: The Audit Report
Introduction
  description of project and its goals
Current Status
  comparison of work completed and planned
Future Project Status
  conclusions regarding project progress
  recommendations for changes

## Slide 12: The Audit Report continued
Critical Management Issues
  issues senior management should monitor
Risk Analysis and Risk Management
  potential for project failure and monetary loss
Final Comments
  caveats, assumptions, limitations

## Slide 13: PROEJCT TERMINATION

## Slide 14: When to Terminate a Project
Sunk Cost Approach
  whether organization is willing to invest the time and cost required to complete the project
Two Other Criteria
  the degree to which the project has met its goals
  the degree to which the project qualifies against a set of factors associated with success or failure

## Slide 15: Types of Project Termination
Project Extinction
  project activity suddenly stops
  either successfully completed or high expectation for failure
Termination-By-Addition
  becomes a new formal part of organization
Termination-By-Integration
  becomes standard part of operating systems

## Slide 16: Types of Project Termination continued
Termination-By-Starvation
  a project in name only

## Slide 17: The Termination Process
Decision made by broad based committee of senior managers
Termination process should be specified in project plan
Termination manager

## Slide 18: Figure 8-3 A Termination Project

## Slide 19: The Project Final Report
Project Performance
  what was achieved and reasons for resulting performance
Administrative Performance
  review of how well administrative practices worked
Organizational Structure
  identify modifications to help future projects

## Slide 20: The Project Final Report continued
Project Management Techniques
  recommendations for improvements in future projects

## Slide 21: Copyright
Copyright John Wiley & Sons, Inc. All rights reserved. Reproduction or translation of this work beyond that named in Section 117 of the United States Copyright Act without the express written consent of the copyright owner is unlawful. Requests for further information should be addressed to the Permissions Department, John Wiley & Sons, Inc. Adopters of the textbook are granted permission to make back-up copies for their own use only, to make copies for distribution to students of the course the textbook is used in, and to modify this material to best suit their instructional needs. Under no circumstances can copies be made for resale. The Publisher assumes no responsibility for errors, omissions, or damages, caused by the use of these programs or from the use of the information contained herein.