| System G-7 | System G-7 Consulting Phone 318 274 4366 403 Main St Cell 972 839 4940 Grambling, LA 12345 Home 469 547 7907 |
| --- | --- |

IMPLEMENTATION PLAN

1.  Coding and Software

As stated in the Feasibility Analysis this project is of a fairly good size.  It contains well twenty-seven processes and it will probably contain well over thirty programs.  These calculations that I have provided below as far as the programming is concerned will be included in the final Gantt chart

| Process # | Amount of Programs | Days to Code | Days to Test | Program Difficulty |
| --- | --- | --- | --- | --- |
| 1.1 | 1 | 2 | 2 | Average |
| 1.2 | 1 | 2 | 2 | Average |
| 1.3 | 1 | 2 | 2 | Average |
| 1.4 | 1 | 2 | 2 | Average |
| 1.5 | 1 | 2 | 2 | Average |
| 1.6 | 2 | 4 | 3 | Average |
| 1.7 | 3 | 6 | 4 | Hard |
| 2.1 | 1 | 2 | 2 | Average |
| 2.2 | 1 | 2 | 2 | Average |
| 2.3 | 1 | 2 | 2 | Average |
| 2.4 | 1 | 2 | 2 | Average |
| 2.5 | 2 | 4 | 3 | Average |
| 3.1 | 3 | 6 | 4 | Hard |
| 3.2 | 1 | 2 | 2 | Average |
| 3.3 | 1 | 2 | 2 | Average |
| 3.4 | 1 | 2 | 2 | Average |
| 3.5 | 3 | 6 | 4 | Hard |
| 4.1 | 2 | 4 | 3 | Average |
| 4.2 | 1 | 2 | 2 | Average |
| 4.3 | 2 | 4 | 3 | Average |
| 4.4 | 1 | 2 | 2 | Average |
| 4.5 | 1 | 2 | 2 | Average |
| 5.1 | 1 | 2 | 2 | Average |
| 5.2 | 1 | 2 | 2 | Average |
| 5.3 | 1 | 2 | 2 | Average |
| 5.4 | 1 | 2 | 2 | Average |
| 5.5 | 1 | 2 | 2 | Average |
| Total Processes: 27 | Total Programs: 37 | Total Days: 74 | Total Days: 64 | ----------- |

# Other Key Cost Analysis

Breaking down what the actual figure will be for all of the programming in our program make an average of thirty five dollars an hours.  The finality duration of this project to construct the programs will be about seventy-four days, and that is not including the updating of any programming if necessary.  We will work about seven hours each day on coding these programs and that multiplied by seventy fours comes out to five hundred and eighteen hours that will be dedicated to specifically programming.  We multiplied the hours by thirty-five to determine how much this would cost overall.  Our dedication is to put one or two programmers in coding phase so a good estimation right now for just one programmer would be $18,130 dollars.  That could jump up to 36,260 if we put two programmers on the project.  The software costs are incorporated in the Feasibility study and all that ranges are to simple Microsoft Applications like Windows, Microsoft Office and other networking and server software.  Most of the coding will be done in C++ since this has been found out to be one of the more cost effective languages to program a system in.

2. Testing

The standpoint that we are going to do the testing from is going to be the systems approach.  The testing will begin the day after the programs for the first process are completed.  The testing for each set of programs should take two days a piece to do.  We will have two members of our development testing the programs just to make sure that they are work and we will also do the testing and coding concurrently so the testing phase of the project should be a good week after the programs are all coded in.  Overall the Testing phase should take around a good sixty-four days unless something terrible happens in the coding process or we find any bugs.  Most of the information on the testing is going to be located in the chart above.

3. Documentation

- Types of System Documentation

We have already provided you with specific documentation like the Entity Relationship Diagram, The Event Diagrams, Decomposition Diagrams, Context Diagram, and the Systems Diagrams. The other documentation that we hope to provide to document this system will be Physical Data flow diagrams to show how the system will do it’s process.  We will also document the Structured English and any other types of Algorithms associated with the programs that we are development, Error logs, Test Case Descriptions forms and various Test Case Results.  There will also be a few network diagrams to show the layout to how the system will be connected on a WAN network and another network diagram to demonstrate how to workstations in each store will be connected to one another.  This will all be documented in our repository and this could take the duration of the project but a lot of It will be done before the coding is even done.

- Types of User documentation

We have already provided with an example a manual depicting how to use some of the processes of the Customer Drop off Subsystem.  We will development more indebt and additional Manuals on The Customer Pick Up, Employee Transaction, Management Reporting, and Backroom functions.  In these manuals will be example of how to print reports and help customers.  Others types of guides that will be associated with the system will be a Release Description, Installation Manual, a Reference Guide, and an online Help Guide in which the end users will be able to type in the sort of problem and search for information on to correct that problem.

These manuals are good and all but how much will they cost and how long will it take us to develop them?  Since we will have a technical writer on the program team to develop the manuals it should us a good week to develop each of these user documentation and that adds up to about taking a month in half if every ting is added.   A rough estimation of developing each manual and getting they right paper rest at about seventy-five dollars per document.  That will be the daily total cost at about sixty-three days and the monetary cost will be twenty four hundred dollars when we have to circulate these documents out to all of our End Users.

4. Installation

- User Training Plan

While there will be a lot of work put into the development of this system the training for the users will be fairly simple.  In some cases we may not even have to hold a training session for the users.  But permitting we do a training it will take us one day to train the employees, and a week to trains all of the Managers, since the managers will be doing more with the information management of the system than the employee will ever be able to do.  All 6 employees, the Manager, and the assistant will all be trained on how to use certain aspects of the system.  It will only take one session for the employee but it will take a good five sessions to get the Management use to the daily operations of the system.  This plan will cost AAA Cleaners about out five hundred dollars.

b.   Installation and Conversion Plan

The type of Conversion Plan that we will plan to use in implementing this

System will be a Location Conversion plan.  The reason why we chose the Location plan is to see how the system will do at one location.  If it does well at the first location then the management will convert the other locations to this new system.  The time it will take to set up the network and hardware and software will be about fourteen days.  The total cost of using this conversion plan will be around twenty-three thousand dollars.

- Installation of Software (3 days, $3,500)

- Installation of hardware (8 days, $10,000)

- Installation of Communications hardware and software (6 days $2,000)

5. Support Plan

To offer support to our user we will set a 24-hour support line.  It will be open during the daily business ours of most cleaners. From Eight to Five there will be real live human people to help handle the problems of the software but after 5 PM customer will be diverted to a automated System to help answer their question.  We have decided that we will provide these systems for about 3 months at a charge of about fifty dollars a month for each location.