Industrial Design Group Project EGB083

##### Meeting Minutes 2

Project Review Meeting Number 2-		Minutes

Date:- 		10th October 2002 (week 3)

Time:- 		1500

Venue:-	Room 019
Myton Materials Testing Laboratory
University of Lincoln
Cottingham Road
Hull

Members Present:-
	Mr. J. Sellars- Supervisor
	Mr. D. May- Chairman
	Mr. S. Whiteley- Secretary
	Mr. W. Trowsdale
	Mr. R. Holman

1) Apologies:-	Bad communication and organization between members with regards to the reading of the Previous Student Report. Only Two members actually got chance to read it and it wasn’t passed back to Mr. Sellars when agreed. Visit to Brough delayed 1 week.

2) Agreement of Agenda:-
	Agenda Tabled by the Chairman Mr D. May.

3) Personal Diary Submission:-
	None

4) Minutes of Previous Meetings:-
	The Rotation of Chairman / Secretary has been agreed and is laid out below.

| Meeting / (week) | Chairman | Secretary |
| --- | --- | --- |
| Meeting 1 (week 2) | Simon Whiteley | Wayne Trowsdale |
| Meeting 2 (week 3) | Danny May | Simon Whiteley |
| Meeting 3 (week ?) | Robert Holman | Danny May |
| Meeting 4 (week ?) | Wayne Trowsdale | Robert Holman |
| Meeting 5 (week ?) | Simon Whiteley | Wayne Trowsdale |

This is only a guideline and does not allow for any absences.

5) Review of Outstanding Actions:-
	The Previous Student Report has to reach Mr Sellars on Thursday the 17th October. Remaining Group Members who need to read the report must do so and hand it into Marvell Hall Reception at 0900 on Thursday the 17th October.

6) New Business / Specific Issues:-
	How the work load is going to be split between Members…

- Display Boards- Mr. Whiteley

- Report Writing and Layout- Mr. Whiteley

- Analysis of Previous Student Report- Mr. Trowsdale

- Brain-Storming Session Co-coordinator- Mr. Holman

- Definitions of the Project (What is trying to be done)- Mr. May

Definition of the Problem:

- What do BAe want?

- How do you get it?

7) Any other Business (AOB):-

Next Week: Working Session before Brough Visit.

Next Meeting: Discuss Brough Visit and prepare questions.

Next Brainstorming session: Discuss each working part.

8) Next Meeting Schedule:-

Date:-		17th October 2002 (week 4)
Time:-		1500
Venue:-		Room 019, Myton Materials Testing Laboratory
		University of Lincoln, Cottingham Road, Hull