Westwood Video Project

Luminosity Inc. Background

Luminosity Incorporated is a software development and consulting company. At Luminosity we perform a wide range of information technology based tasks. Our services range from designing custom software, systems analysis, and system building. Our staff consists of four partners currently attending DeVry University. After incorporating in early September of nineteen ninety-nine, we approached an establishment by the name of Westwood Video in the area of Westwood, California, with the intent of upgrading their current system. The following documentation is a detailed account of the problem, research and results of this task.

# Introduction: Westwood Video Background

Westwood video is a relatively small establishment that rents and sells videos. They also sell small items such as candy bars and popcorn. The store is owned and operated by a man named Henry Pakhchian. His staff consists of a partner and three employees. However, his partner does not make any business decisions regarding the operation of the store. Westwood video has approximately six thousand customers and over thirteen thousand videos consisting of VHS tapes, digital videodisks and other various small products. His store operated daily with the use of two networked computers. Westwood Video caters to the large population of students attending The University of Los Angeles. On the date of October 7th, 1999 Luminosity solicited Westwood Video for possible Y2k testing in order to ensure that their software would not malfunction at the beginning of January 2000. The owner agreed to employ Luminosity for these tests that included a software and hardware evaluation. On the date of October 15th, 1999 Luminosity began the process of doing so.

The initial test indicated that the Westwood video's system hardware was not ready for post year two thousand use. By using a utility called Norton Utilities the problem was rectified. The software that was being used was an old program named Video Rental Management Program. The program database was loaded onto a diagnostic computer. The internal clock of the diagnostic computer was advanced forward to the date of January 1, 2000 and the software was tested for errors. The software returned erroneous information, which meant that the software would have to be replaced or updated. In light of the tests, the owners of Westwood Video further employed Luminosity to evaluate its entire system and conduct a complete upgrade. The result and process are listed within the body of my report.

# The Plan: Westwood Video Project

The plan for this project is to follow a logical problem solving process. Our first step was to establish a lucid time line and in order to estimate a start date and ending date. The Project as a whole was broken down into smaller jobs. This serves an additional purpose in that it gives the owner an estimation of the proceedings. See index 1a for the details of the project. By following this time line, our team was able to keep on schedule and complete all the given tasks.

Time Line:

November 1st, 1999: Conduct owner interview. Research software.

November 11th, 1999: Current system evaluation.

November 20th 1999: Research hardware packages and formulate solutions for the current systems problems.

December 1st, through December 5th, 1999: Present New system Package to the owner.

December 6th, 1999: The owner selects a system package.

December 10th through December 15th, 1999: Implement and construct the new system.

December 15th, through December 20th, 1999: Training owner and employees on the new system.

December 20th, 1999 though January 10th, 2000: conduct follow-up adjusting the system.

# Project goals: Westwood Video Project

Upon analyzing the Westwood video's system, additional problems were discovered apart from the Y2K problem. The following is a list of problems concerning the entire system as a whole, including but not limited to computer technology. The project goals were to effectively eliminate these problems and capitalize on opportunities for improvement.

- The Software was determined to be non-compliant for post year 2000 use due to its age (VRMP, Copyrighted 1989).

- The Hardware was determined to be non-compliant for post year 2000 use (out-dated system BIOS).

- Current hardware systems consisted of two 80486 33mgz, 8MB of RAM, personal computers using a DOS 3.1 operating system. All current software packages required at a minimum, 80486 66mgz, and 16MB of RAM, DOS 3.1 or higher personal computer. For this reason, Westwood video had to upgrade their current system.

- After analyzing their current software, it was determined that it did not have an export function. Thus, it made it impossible for any current data to be transferred into any new software package.

- Lastly, the current software package was unable to calculate late charges. Therefore, the clerk or owner had to manually compute this number. This left the transaction vulnerable to human error and made generating accurate reports impossible.

# Problem Solutions: Westwood Video Project

Luminosity's project team studied of the problems within the current system. Listed below are the methods and solutions used to improve the existing system for Westwood Video:

- Concerning the software problem, there was no other alternative than to replace the current software. On December 6th, 1999 the owner of Westwood Video selected a system package. He selected a program entitled VMT2000 (Video Management Technology 2000). The new Software package was year 2000 ready, denoted by the name "2000".

- Using the a simple program entitled Norton Utilities, the system BIOS was altered and corrected on both personal computer systems owned by Westwood Video. This entire process took approximately ten minutes.

- The owner of Westwood video, forced to upgrade his current system, decided to upgrade to the following system: Pentium 120Mhz processor, 3 Giga-byte Hard-drive, 32 Mega-bytes of RAM memory and a Windows98 operating system. This effectively negated the problem of insufficient system specifications.

- The problem of the current software not having an export function meant that the data had to be manually inserted into the new software package. For this task, Luminosity out-sourced this aspect of the project to an individual for data entry. The final cost to Luminosity was $350.00. This price was of course, passed on the client. With future growth considered, the new software package was specifically selected for its export capabilities.

- Due to the fact that the current software package was unable to calculate late charges, money was inevitably lost. With that in mind, the new software package had to have a feature, which performed that function. VMT2000 has such a function; therefore it eliminates the dilemma.

# The Budget: Westwood Video Project

The following is an initial itemized cost projection for the Westwood video project conducted on the date of November 25th, 1999.

- Year 2000 Hardware and Software testing.       $200.00.

- System BIOS Adjustment                          $90.00.

- VMT2000 Software Package                       $199.00.

Stand Alone Version 3.0

90-Day Technical Support

Year 2000 Ready

- Database Conversion                          $1,000.00.

- Personal Computer System                       $600.00.

Pentium 120Mhz processor

3GB Hard-drive

32MB of RAM

Windows98 operating system

- Software Training                            $1,750.00.

Total $3,839.00.

# Conclusion: Post Project Critique

As standard operating procedure, Luminosity requires that all projects, upon completion, must be evaluated in order to locate future problems and continue to grow professionally. As a whole, the project went very smoothly. However, We experienced a few minor dilemmas. They are listed below in a bulleted format:

- Due to an ambiguous budget provided by the owner, it was difficult for Luminosity to plan a lucid budget. This resulted in the project team members having to develop multiple software and hardware packages of varying prices.

- During the process of transferring Westwood Video’s previous database, their hard drive malfunctioned causing three weeks of updated data to be lost. The malfunction was due to the fact that the hard drive was old and improperly maintained. Luminosity’s policy is to immediately back-up the client’s database before the start of the project. This was done and ninety-five percent of the client’s data was saved.

The system was built to last for the life span of the hardware, which is an approximately five to ten year span. Additionally, The hard drive selected has the capacity to hold millions of additional new movies and customers.

Currently, Westwood Video is using their new software and hardware system and is satisfied with our work. In the near future, the owner of Westwood Video plans to upgrade to a networked version of his new software and has asked that Luminosity assist him in this process.

#### References

Whitten, Jeffery L., Bentley Lonnie D. Systems Analysis and Design Methods 4th Ed. Irwin McGraw-Hill 1998.

Pakhchian, Henry. Systems specification and information. 1 Nov.1999. Owner and Manager, Westwood Video.

Naylor, Peter.  Marketing Firm Analysis.  Marketing Magazine October 1998: 67-80.

Nezzer, Chris. Letter to the Author. 15 Aug. 1999. Lead software developer, Luminosity Inc.

Pride, Richard.  Statistics on Independent Consultants. Company News March 1999: 105-32.

Index 1a.	              Project Details

According to the project start date, on the date of November 1st, 1999 the project leader met with the owner of Westwood Video and questioned him on issues of budget and constraints and needs. The information gained from the meeting was basically general information regarding the daily operation of the store (see attached questionnaire). Additionally, The budget constraints were given and were ambiguous. The owner stated, quote "I just don't want to spend a lot of money." This was due to his lack of computer pricing knowledge and industry standard consulting fees.

After the meeting, the next task is to give the project team directives. The initial directive was to have our team research possible software packages. They were given ten working days to complete this task November 10th, 1999.

The next task for the project leader was to evaluate the current system and identify the problems within it. This would be completed by the date of November 20th 1999.

On November 20th 1999, the directive was given to project team members at Luminosity to research three hardware packages according to individual budget constraints. (See Budget Section)  All Team members were given until December 1st to complete this task.

During the days of December 1st, to December 5th, 1999, the project leader began the process of gathering team data and preparing solutions. The project was required three comprehensive solution plans.

On December 6th, 1999 the project leader presented the owner of Westwood Video, a detailed software and hardware package provided by Luminosity.

During the time period of December 10th through December 15th, 1999 the system had to be constructed and implemented. This was completed on schedule. After the existing data within Westwood Video's current database was examined, the project leader determined that it could not be successfully transferred into the new software. For this reason, Luminosity hired a data entry individual to manually input the data. This caused the price of the project to elevate. (See budget)

Beginning on December 15th, through December 20th, 1999 the project leader began the task of training the owner and his employees on the use of the new system.

This scheduled task was completed on time.

Periodically, from the dates of December 20th, 1999 though January 10th, 2000 the team and project leader conducted a series of follow-ups and adjustment visits to ensure the system was working properly.

Entity Relationship Diagram

Context Diagram

Data Flow Diagram

Data Flow Diagram

Level 2